**Remaining Works:**

01- From the showcart.blade.php file Total price not coming at the stripe view file credit-card.blad.php. **Fixed**

02- When the vendor updates the delivery status, it should notify the user via email about it.

03- Footer links & Functionalities.

04- Login Page, Registration Page, Vendor Registration page, User Dashboard, Vendor Dashboard, Admin Dashboard, Single Product Page and Landing Page are iPad & mobile responsive need to work on other page’s responsiveness.

05- Admin Dashboard at user and vendor table does not seem to scroll right and left for ipad/Mobile.

06- Need to fix the checkbox issue for the filter vendor showing all vendors across the platform.

07- Cart & Wishlist count working via session via landing page only means count will only update when the user comes to the landing page otherwise count is not updating.

08- Payment Management.

09- My payment at the user dashboard.

10- Search product by name.

11- Personalized Recommendations.

12- Customer Support.

13- Feature Product Time Duration.

14- Required two clicks on confirm order then it’s going to the next strip payment page.

**Functionalities (Backend) Completed:**

**General:**

01- Project on Laravel 8.

02- Used Breeze for Register/Login.

03- Multiauth Login.

04- Vendor restrict to login till admin approval.

05- Edit profile and upload user profile image.

06- Login with the Google ID.

07- Render dynamically product info on a Single product page.

08- Strip Payment.

09- Logout/kill session when all tabs are closed at the session.php file.

10- Best Seller on the front page (premium vendor).

11- Feature product (Request raised by vendor and approval from vendor).

12- Feature Product is shown on the landing page.

13- Location-based Products/Deals/Services. (City & Area).

14- Forget password (use mail trap).

**User:**

01- Add to cart.

02- Add to wishlist.

03- Confirm Order.

04- Order Status.

05- User Dashboard with rendering data from the backend.

06- Show product with discounted price.

07- Refund Order.

08- Apply discount coupon.

09- Rating for the delivered product.

10- Referral discount.

**Vendor:**

01- Upload Product and View existing products.

02- Discounted price on the product.

03- Vendor cover image upload.

04- View Orders.

05- Update order delivery status.

06- Cancel Order.

07- Create a discount coupon and view the existing discount coupons.

08- Order Graph.

09- Single Vendor page which shows vendor info and related product (for user view purposes).

**Admin:**

01- Order graph.

02- Approve vendor.

03- Delete user/vendor.

**Notes:**

01- Mailtrap commented in the .env file to avoid sending more emails due to the limit issue.

02- Also removed email function from home controller need to add in the orderconfirm function. Just paste the below code after removed (it’s commented as removed) the line and uncomment .env mailtrap code.

Mail::to($userEmail)->send(new OrderConfirmationMail($emailData));